SECTION 671	-	CONCRETE AND COMBINED CONCRETE AND STEEL BRIDGE BARRIERS

##This section cross-references Sections 175, 610, 611, 630, 631 and 675.

If any of the above sections are relevant, they should be included in the specification.

If any of the above sections are not included in the specification, all references to those sections should be struck out, ensuring that the remaining text is still coherent:

671.01	GENERAL

This section covers the installation of precast concrete and combined precast concrete and steel traffic barriers on road and pedestrian bridges.

Section 175 details the relevant references to Australian Standards (AS) in this section.

671.02	MATERIALS AND FABRICATION

Materials and fabrication of steel post and rail components shall be in accordance with Section 630.

Materials and fabrication of cast steel posts and sleeves shall be in accordance with Section 675.

671.03	CONSTRUCTION AND INSTALLATION OF BRIDGE BARRIERS

Cast-in-place concrete barriers and precast concrete barrier units shall be constructed and installed as shown on the contract drawings.

Cast-in-place concrete for barriers shall be constructed in accordance with Section 610, and to the requirements of this section.  Steel reinforcement for cast-in-place concrete shall comply with Section 611.

Concrete deck surfaces in contact with cast-in-place portions of the concrete barriers shall be treated as a construction joint in accordance with Clause 610.20.  Cast-in-place concrete or precast concrete bridge barrier units shall not be placed before the corresponding deck concrete achieves the 7-day compressive strength corresponding to the concrete grade in Table 610.051.  Barriers on cast-in-place post-tensioned concrete superstructures shall not be installed or cast until all prestressing operations have been completed.

All barrier surfaces including the precast units, where required, and the cast-in-place concrete shall have a Class 3 surface finish as specified in Section 610.

Installation of precast concrete barrier units shall comply with the tolerances specified in Section 610 prior to construction of the cast-in-place sections of the barriers.  The sloping portion of the cast-in-place section of the precast concrete barriers shall be partially formed.

Three millimetre diameter galvanized wires or synthetic cords shall be threaded through each service duct in the concrete barrier and shall be continuous for the full length of the bridge.

Cast-in-place concrete barriers and stitch pours shall not be subjected to vibration from adjacent construction operations for a minimum period of 24 hours following completion of the associated concrete pour.

671.04	INSTALLATION OF STEEL POSTS AND RAILS

All barrier posts shall be vertical.

Panels of posts and rails shall have a smooth even alignment both vertically and horizontally which shall be free from any steps or imperfections that could cause a vehicle to snag on the barrier.

Bolts, nuts, washers, base plates and welds shall be of the correct sizes and shall be assembled in accordance with the drawings.

Sleeves at expansion joints shall be connected to the rail on the lower side of the joint.

Bolted joints at sleeves joints and rail splices shall be as shown on the drawings and as specified. Hole drilling shall be in accordance with Section 630 and any cut surfaces (holes) shall have a protective coating treatment applied in accordance with Section 631.

After the barrier has been installed and all connections made, the gap between the base plate and the top of concrete footing shall be completely filled with a flowable dual shrinkage compensating proprietary cementitious grout in accordance with Clause 610.32.  Dry pack mortar shall not be used.

HP	Railing posts shall not be grouted until the Contractor provides a Survey Certificate verifying compliance with the specified tolerances on lines and levels.

671.05	STEEL POST AND RAIL FINISH

Requirements for protective coating finishes for steel components shall be as shown on the drawings.  The finished surface of posts and rails shall be smooth, non-abrasive and non-snagging.

Both internal and external surfaces of barrier railing and posts shall have a hot-dip galvanized (zinc) coating applied in accordance with AS/NZS 4680.

Where the barrier is completely sealed by welding against the ingress of water and other corrosive agents, a zinc silicate primer may be applied for external protection in lieu of galvanizing.  The primer shall be applied in accordance with Section 631.

Where required, additional paint finishes for secondary protective coatings or aesthetic and other reasons shall be applied in accordance with Section 631.

671.06	TOLERANCES

Posts and rails shall be installed within the following tolerances:

Departure from plan position 	 25 mm

Departure from alignment 	 5 mm

Irregularities in alignment 	 3 mm in 3 m

Variation in joint gap width 	 3 mm

# Text boxes

Department of State Growth – August 2016

Section 671 (Page 1 of 2)

Department of State Growth – August 2016

Section 671 (Page 2 of 2)