

Department of State Growth

State Roads Program Tender Advertising Schedule 2023/2024

| **Road** | **Project** | **Type of Works** | **Tender Advertisement Date** | **Contract Model** | **National Prequalification System For Civil (Road And Bridge) Construction Contracts** | | **Indicative Contract Period\*** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Indicative Technical Category\*** | **Indicative Financial Level\*** |
| Illawarra Main Road | Springfield to Bass Highway | Road widening and alignment improvements | **February 2024** | Construct Only | R2 | F10 | 80 weeks |
| Charles Street/Bass Highway/Murchison Highway | Freight Capacity Upgrade Program – Bridge Strengthening – Wivenhoe, Charles Street and Ring River Bridges | Bridge strengthening | **February 2024** | Construct Only | B2 | F2 | 60 weeks |
| Tasman Highway | Great Eastern Drive – Apsley Package | Road widening and alignment improvements | **February 2024** | Construct Only | R3 | F15 | 60 weeks |
| Bass Highway | Preolenna Road / Ewingtons Road Junction, Port Road / Blackabys Road Junction, West of Yanns Road and East of Edgcumbe Beach | Junction upgrades, road widening and alignment improvements | **February 2024** | Construct Only | R3 | F15 | 130 weeks |
| Claremont Link Road | Claremont – Park and Ride | Park and ride facilities | **March 2024** | Construct Only | R2 | F5 | 30 weeks |
| Southern Outlet | Southern Outlet – Rockface Protection Works | Protection and stabilisation of rock embankments | **April 2024** | Design and Construct | R4 | F10 | 40 weeks |
| Birralee Road | Brushy creek Shoulder Sealing to Frankford Road | Shoulder sealing | **April 2024** | Construct Only | R2 | F10 | 40 weeks |
| Tasman Highway | Tasman Bridge Lane Use Management System Upgrade | Supply and installation of Lane Use Management System and associated ITS | **May 2024** | Design and Construct | R4 | F10 | 40 weeks |

*\*Subject to change at tender advertisement.*

State Roads Minor Works Panel Schedule 2023/2024

| **Road** | **Project** | **Type of Works** | **Request to Price Date** | **Indicative Construction Period** |
| --- | --- | --- | --- | --- |
|
| Bass Highway | North of Emu Bay Road | Flexible Pavement Rehabilitation | **December 2023** | 6-8 weeks |
| Bass Highway | South of Paramatta Creek | Flexible Pavement Rehabilitation | **December 2023** | 6-8 weeks |
| Fingerpost Road | Prosser Road Junction | Flexible Pavement Rehabilitation | **January 2024** | 6-8 weeks |
| Mud Walls Secondary Road | South of Rosedale Rd | Flexible Pavement Rehabilitation | **January 2024** | 6 weeks |
| Arthur Highway | East of Forcett | Flexible Pavement Rehabilitation | **January 2024** | 6 weeks |
| Boyer Secondary Road | East of Norske Skog | Flexible Pavement Rehabilitation | **January 2024** | 8 weeks |
| Cradle Mountain Road | South of Pencil Pine Creek | Flexible Pavement Rehabilitation | **January 2024** | 8 weeks |
| Lady Barron Road | South of Lackrana Road Flinders Island | Stabilised Pavement | **January 2024** | 8 weeks |
| Midland Highway | Kings Meadows HVDRA | Heavy Vehicle Rest Area as shoulder widening | **February 2024** | 16 weeks |
| Bridport Road | East Tamar HVDRA | Heavy Vehicle Rest Area as shoulder widening | **February 2024** | 16 weeks |