SECTION 608	- CAST-IN-PLACE SOCKETED PILES (WITH PERMANENT CASING)

##This section cross-references Sections 175, 610 and 611.

If any of the above sections are relevant, they should be included in the specification.

If any of the above sections are not included in the specification, all references to those sections should be struck out, ensuring that the remaining text is still coherent:

608.01	GENERAL

The following minimum information shall be provided for each pile on relevant foundation drawings:

(a)	pile diameter and founding level

(b)	design axial and lateral capacity (Ultimate Limit State and Serviceability Limit State)

(c)	design bending moment capacity (Ultimate Limit State and Serviceability Limit State)

(d)	inspection requirements:

•	the required foundation conditions where the pile is required to develop its capacity via end bearing; and

•	the required socket conditions where the pile is required to develop its capacity via skin friction

(e)	pile testing requirements e.g. magnitude of test loads (Section 608.08)

(f)	pile acceptance criteria:

Criterion 1 - the performance of the pile footing under the design serviceability load; and

Criterion 2 - a resistance equal to at least the design geotechnical ultimate limit state

(g)	reference of geotechnical investigation and design reports from which the above information has been established.

This section covers the requirements for the construction of reinforced concrete piles by progressively driving or by other means of installing permanent steel casings into the ground, excavating all materials from inside the casing, placing reinforcement and then filling the casing with concrete.

608.02	STANDARDS

Material, design and construction of bored and cast-in-place socketed piles with the use of permanent casing shall comply with the requirements of relevant Australian Standards including:

AS/NZS 1554.1	Structural steel welding - Welding of steel structures

AS 2159	Piling - Design and installation

AS/NZS 3678	Structural Steel - Hot-rolled plates, floorplates and slabs

AS 5100	Bridge Design

Section 175 details the relevant references to Australian Standards (AS) and other documents.

608.03	MATERIALS AND PILING PROCEDURE

The Contractor shall determine and be responsible for the wall thickness of the casing and the thickness of the casing toe strengthening plate but under no circumstances shall the wall thickness be less than 10 mm nor the quality of steel be less than Grade 250 in accordance with AS/NZS 3678.  The steel casing materials shall be supported by test certificates endorsed in accordance with the AS ISO/IEC 17025 accreditation for the testing laboratory stating that all materials comply with the requirements of the relevant standard, including mechanical tests and chemical analysis where applicable.

The Contractor shall determine and be responsible for the structural adequacy of the steel casing. The type and thickness of the steel casing shall be certified as being suitable for its intended purpose, which may include providing safe access for personnel, resisting all superimposed loads from driving, extraction, earth and water pressures, and the effects of any distortion which is likely to occur to the casing.

Casing lengths shall be welded together to exclude any flow of water and/or soil.

Concrete used for the construction of bored piles shall comply with the requirements of Section 610.

Steel reinforcement shall comply with the requirements of Section 611.

The Contractor shall submit for review by the Superintendent a quality procedure for the construction of the piles not less than 4 weeks prior to the commencement of the piling works.  The procedure shall provide details of materials and the plant and equipment to be used, the boring operation, the method of sealing the base of the pile against the ingress of water, full details of installation of the permanent steel casings, full details of the steel reinforcement including spacer and support details and fixing to ensure minimum cover requirements, and concreting operations, including placement of concrete under water and in dry bores.

Further to the requirements of Clause 611.10 spacers and supports for bored pile steel reinforcement shall be placed at intervals of no more than 2 m along the full length of the steel reinforcement cage to ensure that the specified concrete cover to the steel reinforcement is maintained.

HP	Piling works shall not take place until the Contractor's proposed materials and procedures have been reviewed and accepted by the Superintendent.

608.04	EXCAVATION

(a)	General

Excavation shall consist of the excavation of the interiors of the pile casings and sockets, and the disposal of all excavated materials, and shall include all sheeting, bracing, drainage, pumping or bailing, and other necessary work and materials to enable the construction of the piles.

All excavated material shall be removed from the site and disposed of as soon as practicable, so that the site of the works is kept in a clean and tidy condition.

If excavations are to be left open the Contractor shall ensure that they are made safe with appropriate fall protection measures such as guardrails with a footplate around the full perimeter of the pile hole, a sleeve extending at least 1 metre above ground level or a secure pile hole cover.  Fall protection shall be provided at all times during excavation and after excavation is completed.  The Contractor shall provide effective measures to protect each pile hole from site run-off and from loose material falling in.

The Contractor shall be responsible for ensuring services or adjacent structures are not damaged by the piling operations.  Where percussion equipment is used, the level of energy per blow of the percussion tool shall be kept to a minimum consistent with effective boring so as to minimise vibration and to avoid damage to the walls of the sockets, adjacent piles, structures or services.

After completion of excavation, the internal surfaces of casings shall be cleaned to remove soil adhering to the inside of the casing prior to placement of the steel reinforcement.  Fixing of the steel reinforcement cage onto the steel casing shall not be allowed.

(b)	Excavation to Bottom Casing Level

The method of pile excavation and installation of the casing shall ensure that the ground is in contact with the casing at all times and no over-excavation or backfilling will be permitted.

Casings shall be installed to provide penetration into the underlying bedrock to the levels or the dimensions shown on the drawings.

If the excavation is to be carried out under water, the level of water in the casing shall be maintained within 1 metre of ground natural surface level or above the level of the adjacent surface water.

Casings shall be installed so that the completed work complies with the tolerances specified.

(c)	Socket Formation and Inspection

Socket bases shall be trimmed in near horizontal planes and all loose material, including rock fragments and other debris, shall be removed.

Immediately prior to concreting, the base of the socket shall be cleaned.  Methods of cleaning i.e. airlifting or other alternatives shall be submitted to the Superintendent for review.

The Contractor shall control the lifting speed of the drilling equipment to ensure that no scouring and overbreak of the excavation occurs.

HP	Following formation of the socket, the pile shall be de-watered to enable inspection by the Superintendent (or the Contractor’s geotechnical representative in design and construct contracts) of the geology of the sides and base of the socket and to ensure that the base is free of debris.  Reinforcement and/or concrete shall not be placed prior to this inspection.

The Contractor shall provide all plant, equipment including an inspection shield and labour necessary to provide safe and effective access for the inspection of the pile excavation.

No person shall enter the pile excavation unless the appropriate precautions have been taken in accordance with:

Work Health and Safety Regulations 2012 – Part 4.3 – Confined Spaces

WorkSafe Code of Practice Confined Spaces and other relevant Codes of Practice approved under the Work Health and Safety Act 2012.

If during de-watering, investigations reveal that the casing is not properly sealed or that the sides of the sockets have collapsed or that the overlying materials such as sands, gravels or silts have entered the socket or that the casing has deformed from its circular shape, the Contractor shall cease pumping and immediately re-fill the casing with water.  In this case, the Contractor shall submit for the Superintendent's review details of the proposed procedures for overcoming the difficulties and for completing the construction of the pile including the method of inspecting the sides and base of the socket and to ensure that the base is free of debris in accordance with this specification.

608.05	PROTECTION OF ADJACENT PILES

The Contractor shall ensure that the pile construction process does not result in damage to adjacent newly cast piles due to ground vibration.  The following minimum requirements shall also be met:

(a)	no pile construction shall be commenced within 2.5 m clear distance of a newly cast pile until the concrete in the pile has attained the strength of 15 MPa

(b)	piles more than 2.5 m clear distance from a newly cast pile may be installed by boring at any time providing there is no likelihood of damage to the newly cast piles

(c)	installation of piles by methods which involve driven casing or construction methods which result in significant vibration shall not be carried out within the distance 2.5 to 9.0 m until the concrete in the pile has set for 24 hours.

608.06	STAGING OF CONCRETE CASTING

Concreting of piles shall be carried out in two stages as follows:

(a)	Stage 1

Concreting for Stage 1 involves placing concrete under water from the base of the pile socket to within 1 m ((0.5 m) below the bottom of the pile reinforcement, or to a level 3 m ((0.5 m) above the bottom edge of the casing, whichever is the higher.  These limits apply to the level of sound concrete after removal of unsound concrete as specified for construction joints.

Sockets shall be concreted within 24 hours of completion of the socket excavation.  For delays greater than 24 hours, the Contractor shall ream the socket to remove not less than 25 mm minimum thickness of material, or any other foundation material which has softened in that time.

Concrete placed under water shall comply with the requirements of Clause 608.07(a).

(b)	Stage 2

This includes concrete placed in the dry for the remainder of the pile.

Construction joint treatment between the two stages shall be as specified for construction joints.

608.07	PLACING CONCRETE

At least 4 weeks before commencing concreting operations, the Contractor shall submit to the Superintendent for review, details of all the plant and equipment proposed for use, a method statement of how the work will be carried out including action required in the event of concreting of tremie action break-down and details of the record sheets proposed for monitoring the operations.

(a)	Pile Socket (Stage 1)

Concreting using tremie methods shall not commence until the pile hole is filled with a head of water so as to equalise the external water pressure from the surrounding ground.

Where a tremie is used, the hopper and the pipe of the tremie shall be steel, smooth bore, clean and water tight throughout. The tremie pipe shall be sealed with a plate taped to its outlet, to prevent direct contact between the first discharge of concrete in the pipe of the tremie and the water.  The tremie pipe shall extend to the base of the pile hole before the tremie is charged with concrete.

Where a pump is used in lieu of a tremie, a sponge shall be inserted in the discharge line before the discharge hopper is loaded so that water and air in the line are prevented from mixing with the advanced column of fresh concrete.  The end of the discharge hose shall be held against the bottom of the hole until the sponge is released, and the whole operation controlled to ensure that no voids are trapped in the pile concrete.

Concreting shall not commence until the tremie pipe or pump discharge hose are fully charged.  During concreting, the outlet of the tremie pipe or pump discharge hose shall be kept a minimum of 2 m below the top surface of the concrete at all times and the Contractor shall continuously monitor and record the depth of the embedment.  The method used for concrete placement shall be such that a continuous supply of concrete will be available at the top of the tremie tube or pump hopper during the entire process of placing concrete.  Concreting shall be continued until sound concrete appears a minimum of 400 mm above the required cut-off level.  The pile concrete shall not be cut back to its required level until a minimum of 24 hours after completion of placement of concrete.

Concrete placed under water shall be self compacting concrete (SCC) in accordance with the requirements of Clause 610.07, Clause 610.13 and Clause 610.18(c).

The concrete shall be of such consistency, and shall be placed in such a manner that pockets of air or water or ground materials are not entrapped in the concrete, and the space between the reinforcement and the side walls of the hole are completely filled with compacted concrete.

(b)	Pile Stem (Stage 2)

Concrete shall be placed in the dry and shall be compacted by immersion type, high frequency vibrators.

Concrete shall be placed through a tremie tube, and concrete shall not be dropped from a height greater than 2 m through air.

Concrete which is being discharged from a tremie shall be positively guided away from the pile reinforcement so that segregation is not caused by the flow of concrete impinging on the reinforcement.

Alternative methods for placing concrete in the dry from those specified in this clause may be used subject to a review by the Superintendent.

Concrete placed in the dry shall be either self compacting concrete (SCC) or highly workable concrete in accordance with the requirements of Clause 610.07, Clause 610.13 and Clause 610.18(c).

Where highly workable concrete is placed in the dry, it shall be compacted with immersion type, high frequency vibrators.

Where the socket is stable and is to be cast in the dry, Stage 1 and Stage 2 may be cast continuously in accordance with the requirements of Clause 608.06(b).

Piles placed in the dry shall be constructed to a minimum of 300 mm above pile cut-off level to allow breaking back of contaminated concrete at the top of the pile.

608.08	TESTING

HP	All testing shall be undertaken by a pre-qualified consultant in accordance with the VicRoads scheme for pre-qualification (or a consultant approved by the Superintendent.). All testing shall be approved by the Superintendent.  The consultant shall be independent of the piling contractor. The Contractor shall provide details of the pile testing consultant to the Superintendent for review at least 2 weeks prior to the testing.

(a)	Integrity Testing

Integrity testing shall be carried out on bored and cast-in-place piles in accordance with integrity test methods specified in AS 2159.  Integrity testing equipment shall be capable of checking cross-sectional irregularities in piles and identifying the location and characteristics of any significant anomalies such as voids or contaminants.

Acceptance criteria, supervision and reporting of integrity testing shall be in accordance with the requirements of AS 2159.

Testing shall be carried out on the first 6 piles constructed, and subject to acceptable integrity test results being obtained, 1 in 3 remaining piles shall be tested.  If any pile fails to meet the acceptance criteria, all piles shall be tested.

Integrity testing shall not be carried out until the concrete has achieved a compressive strength of at least 25 MPa and not before 7 days after casting of the pile.

Raw data of pile integrity testing shall be provided to the Superintendent within 48 hours of request of the Superintendent.

(b)	Static Load Testing

The Contractor shall carry out static load testing on bored and cast-in-place shown on the drawings.  Static load testing such as compression test, tension test and lateral load test shall be undertaken in accordance with AS 2159.

Load testing shall not be carried out until the concrete achieves the specified 28 day compressive strength.

(c)	Dynamic Pile Testing

In addition to Integrity Testing and Static Load Testing, the Contractor shall carry out dynamic testing of piles to confirm that design pile capacity has been achieved.  At least one (1) load test shall be performed for every 10 piles or one load test per pile cap or bridge abutment whichever gives the greatest number of pile testing.  Dynamic testing shall also be carried out on piles of which the pile toe levels vary by more than 2 metres from the test pile.

The Contractor shall ensure that a pile driving rig with adequate capacity to mobilise the test pile with a single blow is employed during Dynamic Pile Testing.

Where the Contractor intends to seek dispensation of pile testing, the Contractor shall demonstrate to the satisfaction of the Superintendent that an appropriate geotechnical investigation(s) has been carried out at the piling location with relevant geotechnical information at least 5 m below the design pile toe level.  The submission shall include a proof engineer’s certificate to confirm that where the pile is expected to develop its capacity, the lowest bound value of material strength established from the investigation has been adopted, and that a maximum geotechnical strength reduction factor of 0.45 has been adopted in the Ultimate Limit State geotechnical strength design in accordance with AS 2159.  This information shall be provided to the Superintendent for review at least 4 weeks prior to construction.  No consideration for dispensation of pile testing shall be given during or after construction.

The details of the proposed pile driving rig, hammer size and drop heights shall be provided to the Superintendent for review prior to undertaking the testing.

Testing shall be carried out by use of a Pile Driving Analyser (PDA) and the data obtained from each pile shall be analysed using CAPWAP, TNOWAVE or other approved equivalent software.

(d)	Reporting

The test procedure and test reports shall conform with the requirements of AS 2159, and two copies of a report showing the measured field parameters and the results of analysis to determine pile capacity shall be provided to the Superintendent.  Where confirmation of pile capacity using dynamic pile testing is obtained by re-strike, the report shall include the results of the initial drive and all subsequent re-strike.

(e)	Acceptance Criterion

The integrity testing shall demonstrate that the measured cross-sectional area of each test pile is not less than 5% of the corresponding pile shown on the drawings.

Where piles are subjected to static load testing, the following criterion shall be satisfied:

•	the plot of pile settlement with log time shall be linear or decreasing rate of creep, and the creep rate shall be less than 2 mm per log cycle of time at the test load

•	the maximum total pile settlement and lateral displacement at the design load shall not exceed the value shown on the drawings

•	the test results are required to demonstrate meeting the acceptance criteria shown on the drawings, and

•	the measured ultimate capacity of test piles by dynamic testing shall be equal to or greater than the pile test load shown on the drawings.

608.09	TOLERANCES

The following tolerances shall apply to piles in their specified positions:

(a)	pile position at the top of concrete shall be within 75 mm of the specified plan position

(b)	variation from the vertical shall not be more than 1 in 100

(c)	variation of diameter, within casing 	 -10  to  +20 mm

(d)	reduced level of top of sound concrete (after trimming) 	 (10 mm

(e)	reduced level of base of socket 	 0  to  -300 mm

(f)	variation in socket diameter for piles shall not exceed 50 mm less than the nominal pile diameter.